## Slide 1: Smart data collection: From research to production
Digital transformation and smart data collections in the domain of diary-based surveys in Germany
Smart Survey Implementation (SSI) conference on April 2nd and 3rd, 2025
Initially presented at the Meeting of the ESS Innovation Network (EIN) on December 10th, 2024

## Slide 2: Agenda
Smart data collection: From research to production
HBS and TUS
Project – from research to production
Lessons learned going into production

## Slide 3: Agenda
Smart data collection: From research to production
HBS and TUS
Project – from research to production
Lessons learned going into production

## Slide 4: TUS & HBS
Smart data collection: From research to production
  Economic accounts of private households (HBS)
  Diary-based household surveys
  Many free-text data entries
  Resource-intensive data processing
  Previous surveys were conducted entirely on paper mode (PAPI)
  Time use (TUS)
Methodological features

## Slide 5: Decision process towards digitalization
Smart data collection: From research to production
  Declining trend in voluntary participation rates  Wiesbaden Memorandum in 2011
   Eurostat and NSIs decided to develop and implement new data collection modes to call a hold on declining participation rates and increase data quality
  Push-factors
  Diary-based researches
  Demanding and burdensome
  Participants expect a digital option
  Pull-factors
  App-based researches offer:
  … ways to minimize effort for respondents
  … insights during field phase

## Slide 6: Agenda
Smart data collection: From research to production
HBS and TUS
Project – from research to production
Lessons learned going into production

## Slide 7: From research to production

## Slide 8: Software MOTUS

## Slide 9: Timeline
Smart data collection: From research to production
2018
2019
2020
2021
2022
2023
2024
2025
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Milestones
Germany
EU Grants
Preparing for “an App”
Development for DE-TUS
Develop-ment for DE-HBS
German require-ments
CRŒSS
Trusted Smart Surveys
Source TM
Smart Survey Implementation
HBS 2026 – Implementation
3 years
„Can it work?“
< 1 year
„Will it work?“
stages of
„working“
Sources:
https://www.flaticon.com/

## Slide 10: From research to production
Smart data collection: From research to production
Foundational work
  The (not so basic) basics
    Legal, data privacy, and data security
    IT-infrastructure and server performance
  Functional adaptations
    Transforming a third-party app to meet specific national demands
  Mode strategy
    Online only? Online first? Free choice?
  Measurement equivalence

## Slide 11: From research to production
Smart data collection: From research to production
Fieldwork efficiency
Survey managers – Learning a new role:
  Service-oriented subject-matter
  Technical experts
 ~1 FTE per 700 households surveyed
Designing efficient service platforms
  Opening the black box of the field phase

## Slide 12: From research to production
Smart data collection: From research to production
From digital to smart surveys

## Slide 13: Lessons learned

## Slide 14: Lessons learned
Smart data collection: From research to production
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management

## Slide 15: Lessons learned
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management
Smart data collection: From research to production
Digitalization is often framed as a means to save money
  Ideally, this is true in the long run
  Short-term: Investment costs outweigh gains in productivity
Process optimization and modernization are about more than the short-term costs
  They are meant to shape the future ways of working

## Slide 16: Lessons learned
Smart data collection: From research to production
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management
There is a demand for knowledgeable and experienced…
  IT-personnel with interest in statistics
  methodologists with interests in IT

## Slide 17: Lessons learned
Smart data collection: From research to production
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management
Experienced IT-project management needed
  Defined stop criteria, risk management, fast escalations, shared vision throughout all hierarchies
Increased risk tolerance
  Involved staff must be willing to accept certain risk levels
  Clear timeline – you cannot pretest your methods forever

## Slide 18: Lessons learned
Smart data collection: From research to production
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management
Official statistics is shaped by paper questionnaires
  Digitalization can result in “digital paper questionnaires”
  Take a deep dive into online survey methods
Database structure, question formats
  Online will dominate – keeping PAPI and online in sync will be a challenge if old structures are recycled

## Slide 19: Lessons learned
Smart data collection: From research to production
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management
Survey Managers instead of interviewers (in DE)
  Technical support is added to the subject-matter support
Communication: A more transparent fieldwork means:
  NSIs must take on a service mentality
    e.g., call and offer support to inactive participants

## Slide 20: Lessons learned
Smart data collection: From research to production
Automation and trust
  85% of COICOP codes in the German HBS 2023 were results of either ML predictions or search algorithm interactions of users
Risk of unseen bias in the data
  Less manual work  More quality control
  Stay in the loop
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management

## Slide 21: Lessons learned
  Costs
  IT
  Project management
  Methodology
  Service attitude
  Quality control
  Change management
Smart data collection: From research to production
All this results in change…
  … and people often struggle with change
Do not neglect change management
  Communicate before you impose changes
  Shape the change together
  Keep refining and communicating

## Slide 22: Summary
The digital transformation of TUS and HBS at Destatis is a successful project, with a lot of room for future additions and improvements
Destatis will strive to…
  … further develop and drive digital transformation
  … share practices with other NSIs and Eurostat
with the aim to …
  … develop tools, that make participation in rather burdensome official statistics easier
  … increase efficiency of the production process within the NSI
Smart data collection: From research to production

## Slide 23: Contact
Statistisches Bundesamt 65180 Wiesbaden
Germany
Contact person
Dr. Jerome Olsen
Jerome.Olsen@destatis.de
www.destatis.de
www.destatis.de/kontakt